Tele: 011-00000000	PRIORITY

Copy No 2/7

Specimen Headquarters

Test Block, Sample Road

New Delhi 110001

SPECIMEN/0001/MoM	dt 15 Sep 26

MINUTES OF THE MEETING HELD AT CONFERENCE ROOM, SPECIMEN HQ
AT 1030 HR ON 12 SEP 26
TO DISCUSS SPECIMEN PROCUREMENT REVIEW

1.	The following were present:-

| 1.1. Brig AK Sharma | Director Finance | Chairman |
| --- | --- | --- |
| 1.2. Col RS Mehta | Head of IT |  |
| 1.3. Col PK Nair | Head of Administration |  |
| 1.4. Lt Col S Iyer | Head of Procurement |  |
| 1.5. Maj SK Rao | Deputy Director Finance | Secretary |

INTRODUCTION

2.	The following agenda was taken up:-

2.1.	Revised procurement guidelines.

2.2.	Server refresh.

2.3.	Stationery contract.

2.4.	Vendor performance.

3.	The Specimen Procurement Review was held to take stock of the revised procurement guidelines, the delayed server refresh, the stationery contract and vendor performance.

|  | Action | Info |
| --- | --- | --- |
| ITEM I – SPECIMEN PROCUREMENT REVIEW |  |  |
| (CONFIDENTIAL) |  |  |
| 4. The Ministry has issued revised procurement guidelines, effective from the next financial year. |  |  |
| 5. Every purchase above five lakh rupees now requires competitive bidding with at least three qualified vendors. |  |  |
| 6. The server refresh has slipped by six weeks because two of the three shortlisted vendors withdrew. |  |  |
| 7. The annual stationery contract expires in November. |  |  |
| 8. Two vendors were rated below threshold in the performance report. |  |  |
| 9. The following figures were quoted:- |  |  |
| 9.1. Competitive bidding threshold: five lakh rupees. |  |  |
| 9.2. Minimum qualified vendors: three. |  |  |
| 9.3. Server refresh delay: six weeks. |  |  |
| 10. Decision. The server tender will be re-floated with a wider eligibility band. |  |  |
| 11. Decision. The existing stationery contract will be extended by three months rather than rushing a fresh tender. |  |  |
| 12. Decision. Re-float the server tender with a wider eligibility band by 30 Sep 26. | Hd IT |  |
| 13. Decision. Extend the stationery contract by three months by 15 Oct 26. | Hd Adm |  |
| 14. Decision. Issue show-cause notices to the two underperforming vendors by 29 Sep 26. | Hd Proc |  |

15.	Agreement with the minutes will be assumed unless amendments are received by 25 Sep 26.

(SK Rao)

Maj

Secretary

| Distribution | No of Copies | Copy No | Remarks |
| --- | --- | --- | --- |
| Sample Addressee 1 | One | 1 | By hand |
| Director Finance | One | 2 | By hand |
| Head of IT | One | 3 | By SDS |
| File | One |  |  |